**CMPS 115 Release Plan Revision 1.3**

# Sprint 1 - Basic Functionality

## High Level Goals

After the first sprint, it should be possible for an author to upload comics and for a user to view them in sequential order.

## Stories

|  |  |  |  |
| --- | --- | --- | --- |
| As a... | User Stories | Priority | Story Points |
| Author | As an author, I want to have my own account, so that I can manage the comics I uploaded. | 1 - Must | 8 |
| Author | As an author, I want to create comics with titles, so that reader knows what comics they are reading. | 1 - Must | 3 |
| Author | As an author, I want to upload my comic pages, so that other users can watch them. | 1 - Must | 5 |
| Reader | As a reader, I want to have page navigation, so that I can easily navigate to the page I left off. | 1 - Must | 3 |

# Sprint 2 - Reader and Administrator Enhancement

After the second sprint, it should be possible for administrators to remove bad content and for readers to be able to use the app on shaky connections. Readers will also be given various quality-of-life improvements.

## Stories

|  |  |  |  |
| --- | --- | --- | --- |
| As a... | User Stories | Priority | Story Points |
| Reader | As a reader, I would like to be able to search for specific comics, so that I can easily find content that interests me. | 2 - Should | 5 |
| Reader | As a reader, I would like to be able to return to the last page I read so that I can easily pick up where I left off. | 2 - Should | 3 |
| Reader | As a reader, I want the viewing experience to be smooth, even when my connection is poor, so that I can read the comics with greater ease. | 2 - Should | 5 |
| Administrator | As an administrator, I want to be able to remove inappropriate content so that I can maintain the integrity of the web comic viewer. | 2 - Should | 5 |
| Administrator | As an administrator, I want to be able to ban problematic account users so that I can prevent repeat offenses from occuring. | 2 - Should | 5 |
| Administrator | As an administrator, I want to be able to communicate issues with account users so that they understand what violations they made. | 3 - Could | 5 |

# Sprint 3 - Author Enhancement

## High Level Overview

After the third sprint quality of life features for authors such as uploading multiple images or scheduling pages to be released at a future date should be implemented. In addition authors should be able to organize their comics by chapter and volume.

## Stories

|  |  |  |  |
| --- | --- | --- | --- |
| As a... | User Stories | Priority | Story Points |
| Author | As an author, I would like to be able to organize my comic in different ways (page, chapters, volumes), so that users can read my content more easily and it is easier for me to manage my comics. | 2 - Should | 3 |
| Author | As an author, I would like to be able to publish multiple comics using the same account, so that I can release my comics more easily. | 2 - Should | 3 |
| Author | As an author, I want to be able to upload multiple pictures at once, so that I can release my comics more easily. | 3 - Could | 3 |
| Author | As an author, I would like to schedule pages/chapters to release automatically, so that I can manage my comics more easily. | 3 - Could | 3 |
| Reader | As a reader, I would like to be able to comment on specific pages, so that I can share my opinions of the comic with the author and other users. | 3 - Could | 5 |
| Author | As an author, I would like to moderate my users’ comments, so that I can keep the conversation friendly, constructive, and on-topic. | 3 - Could | 5 |
| Author | As an author, I would like to be able to set the alt-text for my comics, so that I may add depth to my content and express myself more easily. | 3 - Could | 3 |

**Product Backlog**

|  |  |  |  |
| --- | --- | --- | --- |
| As a... | User Stories | Priority | Story Points |
| Business | As a business owner I need authors to agree not to upload comics they don't own (eula) so that I can avoid piracy and its legal repercussions. | 2 - Should | 2 |
| Reader | As a reader, I would like to be able to download archives (zip, cbz) of comics so that I can read them offline at my leisure. | 3 - Could | 5 |
| Business | As a business owner I would like to display advertisements over comics so that I can earn money from the webcomic viewer. | 4 - Won't | 5 |
| Author | As an author I would like to receive a portion of advertising revenues so that I am paid for my released comics. | 4 - Won't | 12 |
| Reader | As a reader, I would like to have comics recommended to me based on my previous preferences so that I can easily find comics that I may be interested in. | 4 - Won't | 12 |
| Author | As an author I would like to be able to tag my comics so that they can be more easily found by users. | 4 - Won't | 3 |

**Project Presentation**

<https://docs.google.com/presentation/d/140GR5yXRb4NkPwu5nQbhfcveWdRuT30cJCpIeKt1_PQ/edit?usp=sharing>